**Quote for E-Commerce web app development**

**Efforts and Timeline:**

|  |  |  |
| --- | --- | --- |
| **Particulars** | **Days** | **Week** |
| UI/UX -Design | 7 | 1 |
| Backend development | 40 | 7 |
| Frontend development (Web) | 25 | 3 |
| Functional Testing | 10 | 1.5 |
| Deployment and pipeline | 7 | 1 |
| **Total weeks** |  | 13.5 |

**Commercials:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Particulars** | **Days** | **Cost per day** | **Cummulative cost** |
| UI/UX - Design | 7 | 1500 | 10,500 |
| Backend development | 40 | 2000 | 80,000 |
| Frontend development | 25 \*2 | 2000 | 100,000 |
| Functional testing | 10 | 2000 | 20,000 |
| Deployment and Pipeline | 7 | 1500 | 10,500 |
| **Total** |  |  | **210,500** |